# Laura's Pots — App Context v4

Updated May 19, 2026. Full MVP working and deployed. Ready to demo to Laura.

# The Pitch to Laura

Her entire job is 4 steps:

- 1. Take a photo of a pot, upload it in the admin page, set the price

- 2. When a customer buys it, she gets a Telegram message

- 3. She taps YES

- 4. Gets a shipping label in Telegram, boxes the pot, walks to USPS

That's it. Don't show her anything else.

# Current Status

DEPLOYED at lauras-pots.vercel.app. Full order flow tested end to end. Stripe in TEST MODE — no real money moves yet.

# What Works End to End

- Splash: rotating hero images, dynamic category pills from DB, search toggle, Show All

- Swipe UI: full-bleed card, swipe right=buy, swipe left=skip, swipe up=save/pin

- Onboarding overlay: shows once on first visit, arrows showing swipe directions

- Buttons always visible collapsed (✕ ♥ 📌), move to bottom of expanded panel

- Tap image to expand/collapse detail panel (tags, description, price)

- Hero image background behind card area, blurred/faded

- Cart + Saved tabs, review saved items

- Stripe checkout with shipping address collection

- Order saved to DB, item marked inStock=false

- Laura gets Telegram message with product photo + YES/NO buttons

- Tap YES → Shippo generates shipping label → label image in Telegram

- Laura shows phone at USPS, they scan barcode, done

- Tap NO → Stripe cancelled, item back in shop, customer not charged

- Admin: password-gated, bulk AI upload queue, edit, hero images

- AI tags: color, texture, material on every upload

- Dynamic category pills and search suggestions from DB

- Mobile frame on desktop with blurred hero background

- Blur-in animation on new cards

# Swipe Gestures

- Swipe RIGHT → ♥ add to cart (BUY overlay)

- Swipe LEFT → ✕ skip, card goes to back of queue (SKIP overlay)

- Swipe UP → 📌 save/pin (SAVE overlay)

- Tap image → expand/collapse detail panel

# Stack

- Next.js 14 App Router + TypeScript

- Tailwind CSS

- Prisma 5 + Neon (Postgres) — project: lauras-pots

- Cloudinary — cloud name: dijqrenbs

- Anthropic Claude Vision API — AI product recognition

- Stripe — TEST MODE, needs activation for live

- Telegram Bot — @lauraspots_bot, inline YES/NO buttons

- Shippo — PDF shipping label, card on file, ~$7-8/label

- GitHub: github.com/JoeFuentes-WebDev/lauras-pots (public)

- Vercel: lauras-pots.vercel.app

- Domain: lauras-pots.com (registered, NOT yet pointed to Vercel)

- Local: ~/Work/Sandbox/lauras-pots

# Key Files

- src/app/page.tsx — Splash page

- src/app/shop/page.tsx — Swipe shop UI

- src/app/admin/page.tsx — Admin (Add/Edit/Hero tabs)

- src/app/admin/layout.tsx — Password gate

- src/app/layout.tsx — Root layout: mobile frame, blurred hero background

- src/app/api/webhooks/stripe/route.ts — Save order, mark sold, Telegram photo + buttons

- src/app/api/webhooks/telegram/route.ts — YES=Shippo label, NO=cancel+refund

- src/app/api/setup-telegram/route.ts — Visit once after deploy to register webhook

- src/app/api/fulfill/route.ts — Email YES/NO fallback (legacy)

- src/lib/telegram.ts — Telegram API utilities

- src/components/shop/SwipeCard.tsx — Full-bleed card, swipe up/left/right

- src/components/shop/OnboardingScreen.tsx — First-visit gesture tutorial overlay

- src/components/shop/FavoritesSummary.tsx — Cart + Saved tabs

- src/components/shop/PromptInput.tsx — Dynamic search suggestions

- src/lib/pricing.ts — defaultPrice(pieceCount)

- src/lib/ai-analysis.ts — Claude Vision: category, color, texture, material

- prisma/schema.prisma — Product, HeroImage, Order, OrderItem

# Environment Variables

- DATABASE_URL — Neon connection string

- NEXT_PUBLIC_CLOUDINARY_CLOUD_NAME — dijqrenbs

- CLOUDINARY_API_KEY — 944324987877834

- CLOUDINARY_API_SECRET — check Cloudinary dashboard

- ANTHROPIC_API_KEY — check console.anthropic.com

- STRIPE_SECRET_KEY — sk_test_... (swap to live when activating)

- NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY — pk_test_... (swap to live)

- STRIPE_WEBHOOK_SECRET — from Stripe webhook dashboard

- ADMIN_SECRET — lauras-pots-admin

- NEXT_PUBLIC_ADMIN_SECRET — lauras-pots-admin

- NEXT_PUBLIC_ADMIN_PASSWORD — your chosen password

- NEXT_PUBLIC_APP_URL — https://lauras-pots.vercel.app

- TELEGRAM_BOT_TOKEN — from @BotFather

- LAURA_CHAT_ID — currently Joe's for testing, swap to Laura's during visit

- SHIPPO_API_KEY — live key from Shippo settings

- LAURA_ADDRESS_NAME/STREET/CITY/STATE/ZIP — currently Joe's, swap to Laura's

- LAURA_ADDRESS_EMAIL — required by USPS via Shippo

- LAURA_ADDRESS_PHONE — required by USPS via Shippo (format: +1XXXXXXXXXX)

# TODO — Before Going Live (During Visit)

- 1. Activate Stripe account (live mode) — dashboard.stripe.com

- 2. Set up Laura's Stripe connected account for 75/25 split

- 3. Swap STRIPE_SECRET_KEY and NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY to live keys in Vercel

- 4. Update Stripe webhook to live mode endpoint

- 5. Swap LAURA_CHAT_ID to Laura's Telegram chat ID

- 6. Update LAURA_ADDRESS_* env vars to Laura's real address

- 7. Add $11.99 shipping line item to Stripe checkout

- 8. Point lauras-pots.com to Vercel (Network Solutions — call support or use Cloudflare)

- 9. Update NEXT_PUBLIC_APP_URL to https://lauras-pots.com

- 10. Re-run /api/setup-telegram after URL change

- 11. Order Laura a starter kit: assorted boxes + bubble wrap + kraft paper

- 12. Add Laura's real pottery photos via /admin

- 13. Demo the 4-step flow to Laura

# TODO — V2

- 75/25 Stripe Connect automatic split — code change in checkout route

- QR code instead of shipping label — email support@goshippo.com for Label Broker

- Reorder Supplies button in admin — suggests box quantities based on order history

- PostHog analytics — swipe_right, swipe_left, pin, checkout per product

- 10DLC Twilio registration for SMS backup ($4 + $10/month)

- Local video pipeline — FFmpeg Ken Burns effect + music for TikTok content

- Batch shoot during Joe's visit — TikTok/Instagram content

# Known Gotchas

- Both .env AND .env.local must match

- Prisma CLI reads .env not .env.local — cp .env.local .env before prisma commands

- Prisma pinned to v5 — do NOT upgrade

- After any deploy that changes URL, visit /api/setup-telegram to re-register

- Shippo requires email and phone in addressFrom or USPS rejects the label

- LAURA_CHAT_ID is currently Joe's Telegram — swap before showing Laura

- Onboarding overlay clears with localStorage — delete 'lauras-pots-onboarded' key to re-test

- Network Solutions DNS UI is broken — need support call or Cloudflare to point domain