# QRS Session Context — July 10, 2026

V1.0 is SHIPPED. Covers admin dashboard, instrumentation, email disabled, versioning roadmap.

# 1. V1.0 STATUS: SHIPPED

my-qrs.co is live as V1.0. Full multi-tenant platform with Stripe Connect, AI tagging, SMS notifications, postcard PDF, QR code, admin dashboard, analytics, FAQ, how-it-works. Email notifications temporarily disabled pending Resend custom domain setup.

# 2. What Was Done This Session

## Platform Admin Dashboard

- Built at /admin. Password-gated via ADMIN_PASSWORD env var.

- Section 1: Platform Overview — 6 stat cards (total sellers, active sellers, new 30d, total orders, total revenue at 2%, orders 30d).

- Section 2: Seller List — table with store name, slug, Stripe status, product count, order count, signup date, store link.

- Section 3: Recent Activity — last 20 events from Neon AnalyticsEvent table.

- Section 4: Recent Errors — stripe.connect_failed and checkout.failed events.

- Section 5: SA Postcard Generator (collapsible) — utm_source input (default: organic), utm_medium select (default: sa-postcard), Download button.

## Instrumentation

- Full buyer funnel: storefront.viewed, product.viewed, product.details_viewed, product.saved, product.skipped, cart.item_added, checkout.started, checkout.completed.

- Marketing funnel: landing.viewed (with utm_source), landing.cta_clicked, howitworks.viewed, faq.viewed.

- Buyer repeat behavior: storefront.returned via anonymous dotell identity (localStorage UUID).

- Seller product events: product.added, product.edited, product.unpublished, product.deleted.

- Platform events: postcard.downloaded, stripe.connect_failed, checkout.failed.

- order.placed enriched with items array: { orderId, sellerId, total, itemCount, items: [{ productId, name, price, quantity }] }.

- dotell-client.ts created for client-side anonymous PostHog tracking with noop db adapter.

- SA postcard QR code now includes utm_source and utm_medium params.

## Email Notifications Disabled

- Resend still on onboarding@resend.dev — can only send to Resend account email.

- Decision: disable email entirely until Resend custom domain is set up. Do not collect notificationEmail.

- Code commented out everywhere with: // EMAIL NOTIFICATIONS DISABLED — re-enable when Resend custom domain is configured

- notificationEmail column kept in DB schema — no migration run.

- SMS is primary and working. Seller must add phone number in Settings or onboarding.

## Info Tooltips

- Added ⓘ icons with hover/tap tooltips to dashboard and settings.

- Stripe Payments: 'Connect your Stripe account to accept payments. Required before you can publish products.'

- Orders: 'View and manage orders from your buyers.'

- Hero Images: 'These images rotate as the background of your storefront. Add at least one to make your shop visually compelling.'

- Postcard: 'Download a print-ready QR code postcard to hand out at markets and events.'

- Phone number: 'Add your mobile number to receive SMS notifications when an order arrives.'

- Shipping: 'Shipping costs are included in your product prices. Set your prices to cover shipping.'

# 3. Version Roadmap

- V1.0 — SHIPPED. Full platform, SMS notifications, admin dashboard, analytics.

- V1.1 — Email notifications. Resend custom domain (orders@my-qrs.co, $20/mo), re-enable email in onboarding/settings/notification service.

- V1.2 — Analytics & Visibility. PostHog autocapture cleanup, admin PostHog integration, conversion funnel reporting, utm_source persistence to seller.signed_up.

- V1.3 — Seller Experience. Telegram removed from codebase, .cursorrules + CLAUDE.md + CODEBASE.md, tooltips audit, FAQ branding.

- V1.4 — Marketing. Landing page persona variants, SA postcard persona variants, A/B UTM tracking.

- V1.5 — Shipping. Shippo integration, per-seller shipping toggle.

- V2.0 — Buyer accounts. Buyer login, order history, repeat purchase tracking.

# 4. Infrastructure State

- Production: my-qrs.co, Vercel, main branch

- Production DB: QRS-Production (ep-silent-violet-aql7eum2-pooler)

- Dev DB: QRS (ep-polished-queen-aqd0vk18-pooler)

- Stripe: live mode, Connect active, controller: losses=stripe, dashboard=none, country=US

- Twilio: SMS working, TWILIO_ACCOUNT_SID/AUTH_TOKEN/PHONE_NUMBER in Vercel

- Resend: DISABLED. onboarding@resend.dev commented out. Re-enable in V1.1.

- Telegram: hidden from seller UI, code in codebase, bot @my_qrs_bot exists

- dotell: server-side to Neon QRS-Production events table, client-side to PostHog project 485370

- PostHog: autocapture on (noise), named events working, no PostHog Insights built yet

# 5. Business State

- First seller: Laura (ceramics). Set up and live. Not actively selling at markets.

- Laura's husband distributing postcards at pottery shows.

- Next: set up demo store for in-person vendor demos.

- Target distribution: Japantown, Ferry Building, SF craft fairs.

- Email market organizers to unlock multiple vendors at once.

- Demo script: show buyer experience first (30s), then signup speed (60s), then hand postcard.

- Joe is the founder of my-qrs.co — add to resume and LinkedIn (job search context).

# 6. SA Postcard UTM Strategy

- QR code URL format: https://my-qrs.co?utm_source={batch}&utm_medium=sa-postcard

- utm_source = batch/location (e.g. japantown-jan2027, ferrybuilding-feb2027)

- utm_medium = sa-postcard (default). Future: sa-postcard-ceramics, sa-postcard-food, etc.

- Generate from admin dashboard at /admin — SA Postcard Generator section.

- landing.viewed event captures utm_source for conversion tracking.

- utm_source persistence to seller.signed_up deferred to V1.2.