# QRS — Session Context

Date: June 12, 2026

Session type: Domain connection + V3 prep

## Current State

Live URL: my-qrs.co (domain connected and resolving as of tonight)

Also works: qrs-kappa.vercel.app

Production DB: Empty — no sellers yet

V2: Fully deployed, multi-tenant, all milestones complete

V3: Scoped and documented, not started

## Domain Status

- my-qrs.co — Valid Configuration, live, resolves correctly

- www.my-qrs.co — Valid Configuration

- qrs-kappa.vercel.app — Valid Configuration

- DNS A record in GoDaddy: @ -> 216.198.79.1 (old conflicting records removed)

- get-qrs.com — purchased, not yet configured to redirect to my-qrs.co

## Immediate Next Steps

- Start new conversation for landing page brainstorm

- Sign up as first real seller on my-qrs.co to smoke test production

- Build real landing page at / (currently placeholder)

- Then start V3 M0

## Landing Page — Next Session Agenda

Needs a full brainstorm session. Key decisions to make:

- Final copy — headline, tagline, 3-bullet pitch

- Carousel content — 6 slides, seller journey

- Animation approach — DALL-E + video AI vs Lottie vs CSS

- Mobile-first layout

- PostHog conversion tracking from day one

- CTA flow: Get Started -> /sign-up -> /onboarding

## V3 Milestones (9 total)

- M0: Branch + infrastructure (Clerk production, Resend verified domain)

- M1: Schema migration (Connect fields, PackagingInventory, ProductInteraction)

- M2: Stripe Connect OAuth (Express)

- M3: Checkout with 2% platform fee

- M4: Custom domains (Vercel API, middleware routing)

- M5: Onboarding fixes (telegramChatId, Connect button)

- M6: Final deploy + smoke test

- M7: Packaging Intelligence (profiles, Uline, coverage logic)

- M8: Landing page (carousel, animations, PostHog)

- M9: Analytics (seller dashboard, platform health, ProductInteraction)

## V3 Docs Location

All 7 files in /mnt/user-data/outputs/QRS_V3/

- ONBOARDING.md

- ProductVision.md

- Architecture.md — includes Packaging Intelligence spec

- Schema.md — includes PackagingInventory, ProductInteraction

- TechnicalDecisions.md

- BuildPlan.md — 7 milestones (M8 and M9 need to be added)

- .cursorrules

Note: BuildPlan.md needs M8 (Landing Page) and M9 (Analytics) added before starting V3.

## Open Questions for Next Session

- Landing page: what is the single headline that captures QRS in one line?

- Carousel: static images, Lottie, CSS animation, or DALL-E + video AI?

- Buyer experience: no account, no order history — V3 or V4?

- Shop customization: bio, social links, description — V3 or V4?

- Packaging profiles: need to expand beyond pottery (candles, soaps, prints, etc)