# QRS Session Context — June 23, 2026

Use this file to orient a new conversation. Covers all decisions made in this session.

# 1. Current Live State

URL: my-qrs.co (live and resolving). Repo: JoeFuentes-WebDev/QRS, main branch. Database: Neon QRS production (V3 schema applied). Auth: Clerk production instance. Email: Resend, still using onboarding@resend.dev (BLOCKER — can only send to own email). Payments: Stripe Connect Express (live mode keys in Vercel).

# 2. What Was Completed This Session

## Stripe Setup

- Real Stripe account created under Joe Fuentes / my-qrs.co

- Stripe Connect enabled (Platform model)

- Live keys swapped into Vercel (STRIPE_SECRET_KEY, NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY)

- Live webhook endpoint created: https://my-qrs.co/api/webhooks/stripe, event: checkout.session.completed, Connected accounts scope

- STRIPE_WEBHOOK_SECRET updated in Vercel with live signing secret

## Milestones Completed (M1-M8)

- M1: Prisma schema migration (V3 schema)

- M2: Stripe Connect Express onboarding

- M3: Destination charge checkout, webhook, buyer email, storefront gate

- M4: Order management dashboard, notifications

- M5: QR code, postcard PDF, FAQ page, dotell analytics

- M6: Product CRUD, auto-publish, AI tagging (Claude Vision auto-triggers on image upload), Cloudinary upload

- M7: Legacy V2 code removal, clean build

- M8: Settings page V3 rewrite, store URL fix, production deploy

## Hotfixes Applied This Session

- HeroImage model restored (was deleted in M7 by mistake) — schema, migration, dashboard upload UI, rotating storefront background

- Telegram seller notifications restored with frictionless connect flow (seller taps Connect button, opens t.me/my_qrs_bot?start=sellerID, taps Start, done)

- AI tagging fixed to auto-trigger on image upload (was a manual button, regression from M6)

- Edit-save auto-publishes if stripeConnectOnboarded is true

## Production Deploy

- All 4 migrations applied to production Neon DB

- v3 branch merged to main via PR

- Vercel deployed successfully from main

- Telegram webhook registered: https://api.telegram.org/bot{TOKEN}/setWebhook?url=https://my-qrs.co/api/webhooks/telegram

- TELEGRAM_BOT_TOKEN and TELEGRAM_BOT_NAME added to Vercel env vars

# 3. Local E2E Smoke Test Results

Completed locally against dev DB. All core flows working:

- Seller signup, onboarding, Stripe Connect (test mode)

- Product creation with AI auto-tagging on image upload

- Hero image upload and rotating storefront background

- Buyer storefront browsing and checkout (test card)

- Order appears in dashboard as PENDING

- Accept and fulfill order

- QR code PNG confirmed working

- Email: code is correct, Resend 403 due to domain restriction (known blocker)

- Postcard: fails locally (Chromium cold start), deferred to Vercel test

# 4. Open Items / Blockers

## Blocking Real Sellers

- Resend domain: still on onboarding@resend.dev. Fix: verify my-qrs.co with Resend ($20/mo Pro), update RESEND_FROM_EMAIL=orders@my-qrs.co. Deferred until revenue justifies cost.

## Production E2E Not Yet Run

- Full 14-phase production E2E test script generated at /mnt/user-data/outputs/QRS_Production_E2E_Test.md

- Requires real $1 purchase + immediate Stripe refund (~$0.30 cost)

- Postcard PDF test on Vercel (Chromium cold start risk)

- Telegram Connect flow test on production

## Known Debt (Not Blocking Launch)

- Dead uploadHeroImage function in lib (unused)

- stale src/types/index.ts V2-shaped Product type (shim in place)

- dashboard/page.tsx queries prisma.product directly (layer violation, pre-existing)

- Next.js middleware deprecation warning (not an error)

- Cloudinary orphaned images on product delete

# 5. Key Decisions Made

- Shipping: BAKED_IN only for V3. Shippo deferred to V4. Settings shows: 'Shipping is included in your product price' + 'Automatic shipping rate calculation coming soon.'

- Publish: products auto-publish on save if stripeConnectOnboarded is true. Publish/unpublish toggle is V4.

- Notifications: Telegram (free, rich messages with Accept/Decline buttons). Twilio SMS rejected. Email via Resend (blocked by domain).

- Telegram bot: @my_qrs_bot (new bot, not @lauraspots_bot)

- Order timeout/auto-cancel: V4

- Inventory: stock decremented on checkout.session.completed. Auto-unpublish at zero stock is V4.

- Hero images: shop-level branding, separate from products. Seller uploads multiple, they rotate every 4s on storefront.

- Stripe account: Joe Fuentes (personal), statement descriptor: my-qrs.co, automatic payouts

# 6. V4 Scope (Parked)

- Publish/unpublish toggle per product

- Auto-unpublish at zero stock

- Inventory management: stock quantity per product, decrement on fulfillment, remove when exhausted

- Shippo shipping mode toggle (BAKED_IN/SEPARATE)

- Resend custom domain (orders@my-qrs.co) when revenue justifies $20/mo

- Buyer accounts and order history

- Custom domains (shop.example.com)

- Order timeout auto-cancel (cron job)

- Packaging Intelligence

- Shop customization (bio, social links, colors)

- DB-driven FAQ with admin CRUD

- Admin UI for seller management/suspension

- Cloudinary image cleanup on product delete

# 7. Scaffold V2 Gaps (Captured)

- Existing project detection at intake — require CODEBASE.md as mandatory input

- CODEBASE.md: Cursor describes full codebase (models, routes, services, components), fed into Scaffold to prevent regression deletions

- Milestone doc must include: On completion, fill in REVIEW_XX.md

- TTY limitation: specify migrate diff + migrate deploy instead of migrate dev for non-interactive environments

- Ambiguity questions (cascade behavior, reset approval) should surface during Scaffold intake, not mid-Cursor execution

- Existing project option broken in UI

- README regenerates repeatedly — no clear done signal

# 8. Seller Acquisition Strategy (Documented)

- Postcard with QR code: seller scans, lands on landing page, signs up

- Target: Japantown, Ferry Building farmers market, flea markets, local craft fairs

- Market organizer partnerships: one email unlocks all their vendors

- Instagram/TikTok: 30-second demo video

- Facebook Groups: local craft fair/vendor/Etsy communities

- Reddit: r/Etsy, r/smallbusiness, r/crafts

- Nextdoor: hyper-local SF

- First real seller: Laura (ceramics). Her husband will do the setup. Bring a postcard mockup when visiting.

# 9. Next Steps

- Run 14-phase production E2E test (QRS_Production_E2E_Test.md)

- Test postcard PDF on live Vercel URL

- Test Telegram Connect flow on production

- Visit Laura — have her husband set up the store

- Resend domain when budget allows ($20/mo)

- Logo design — brand direction documented this session

- Generate CODEBASE.md via Cursor for future sessions

# 10. Key Files

- Production E2E test: /mnt/user-data/outputs/QRS_Production_E2E_Test.md

- V3 agentic docs: ONBOARDING.md, MILESTONE_01-08.md, REVIEW_01-08.md (in repo root)

- Repo: github.com/JoeFuentes-WebDev/QRS

- Live: my-qrs.co