# QRS Session Context — June 25, 2026

Continuation of June 23 session. Covers production deploy issues, Stripe Connect live mode setup, dotell wiring, and disk space cleanup.

# 1. Current State

App is deployed at my-qrs.co on main branch. Build is clean. V0.3 is live but NOT fully operational yet due to Stripe Connect pending approval.

# 2. What Was Done This Session

## Production Deploy Issues Resolved

- Vercel was deploying old commit (de72d2a) — GitHub webhook was broken after rebase. Fixed by manually reconnecting GitHub integration in Vercel and creating a deploy hook.

- Build was failing due to @sparticuz/chromium requesting 3008MB memory — exceeded Vercel Hobby plan limit of 2048MB. Fixed: set memory to 2048MB in vercel.json.

- Prisma client was stale (still referencing Seller.email from V2). Fixed: added 'prisma generate && next build' to build script in package.json.

- Domain config was backwards: my-qrs.co was redirecting to www.my-qrs.co. Fixed in Vercel domains settings.

- Disk space was 99% full on local machine. Cleared node_modules from unused Sandbox projects. Freed ~4GB.

## Stripe Live Mode Setup

- Completed Stripe account setup: business info, bank account, live keys swapped into Vercel.

- Rotated Stripe secret key (live mode) and updated in Vercel.

- Stripe Connect enabled on live account (Platform model, US, OAuth enabled).

- Acknowledged both platform profile responsibilities (negative balance liability + ongoing seller compliance) — both show Completed June 25, 2026.

- BLOCKER: Stripe Connect API still returns 'Please review the responsibilities of managing losses' error despite acknowledgements. Stripe support confirmed platform is in 'submitted' state awaiting manual review. ETA: 2 business days.

## Hotfixes Applied

- Postcard fixed to use hero images instead of product images.

- Postcard API route validation updated to accept hero image URLs.

- Postcard Chromium binary fixed for Vercel deployment.

- dotell wired with PostHog: initDotell called with posthogKey, db (Prisma), model: authenticated. AnalyticsEvent model added to schema. Migration applied to production Neon.

- Twilio SMS + Telegram restored (were deleted in M7). sellerPhone field added to Seller model. Migration applied.

## Production Migrations Applied

- 20260607120000_v3_initial

- 20260607130000_order_item_fk_cascade

- 20260623120000_restore_hero_image

- 20260623140000_seller_telegram_chat_id

- 20260623150000_seller_phone

- 20260625120000_analytics_events

# 3. Open Blockers

## Stripe Connect — Waiting on Stripe Approval (1-2 business days)

Platform is in 'submitted' state. Once approved, Connect Stripe button will work for sellers. Everything downstream (product publish, checkout, orders, SMS) is blocked until then.

## dotell Events Not Firing

- No events appear in Neon events table or PostHog after onboarding.

- Prisma connection drops observed in terminal: 'Error in PostgreSQL connection: Error { kind: Closed, cause: None }'

- Likely cause: trackSellerEvent not being called in onboarding/actions.ts, or dotell failing silently due to Prisma connection drop.

- Next step: Cursor to add console.log before/after dotell call in onboarding/actions.ts to confirm it's being reached.

## Resend Domain

Still on onboarding@resend.dev. Seller notification emails blocked for non-Resend-account addresses. Deferred until revenue justifies $20/mo Resend Pro.

# 4. What Can Be Tested Right Now

- Landing page loads at my-qrs.co

- Signup and onboarding

- Hero image upload and rotating storefront background

- Postcard PDF generation (with hero image)

- QR code at /api/qr?slug=[slug]

- FAQ page at /faq

- Settings page

## Requires Stripe Approval

- Connect Stripe button

- Product publish (gated on stripeConnectOnboarded)

- Checkout and payment

- SMS and Telegram order notifications

- Full E2E order flow

# 5. Versioning (Updated)

- v0.2 = what was previously called V2 (Laura's Pots era)

- v0.3 = current production (deployed, pending Stripe approval)

- v0.4 = next release (see below)

- v1.0 = first fully polished public release

- v1.1, v1.2 = post-launch iterations

# 6. V0.4 Scope

- Info/tooltip icons on dashboard and settings (explain Stripe, Telegram, SMS, Shippo to sellers)

- Landing page persona variants (candle maker, jewelry, food truck, cheese shop, ceramics)

- Fix dotell events not firing

- Any bugs found during full E2E after Stripe approves

- Resend custom domain (orders@my-qrs.co) when revenue justifies $20/mo

# 7. Immediate Next Steps (When Resuming)

- Debug dotell: add console.log in onboarding/actions.ts before/after trackSellerEvent call

- Wait for Stripe approval email (check stripe.com dashboard)

- Once Stripe approves: run full 14-phase E2E test (QRS_Production_E2E_Test.md)

- After E2E passes: visit Laura with postcard mockup

# 8. Key Technical Notes

- Vercel GitHub auto-deploy: required manually adding deploy hook URL to GitHub repo webhooks. Should auto-trigger now on push to main.

- Chromium on Vercel: max 2048MB memory (Hobby plan limit). Postcard PDF works but may have cold start delays.

- Stripe live keys: sk_live_... and pk_live_... are in Vercel. STRIPE_WEBHOOK_SECRET updated with live signing secret.

- Telegram bot: @my_qrs_bot. Webhook registered at https://my-qrs.co/api/webhooks/telegram.

- Twilio: using same account as Laura's Pots. TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_PHONE_NUMBER set in Vercel.

- dotell: @joefuentes/dotell@1.0.0 installed. initDotell with posthogKey + Prisma db. AnalyticsEvent model maps to events table. Events not confirmed firing yet.

- PostHog project ID: 485370. NEXT_PUBLIC_POSTHOG_KEY set in Vercel and local .env.

- Disk space: cleaned up to ~2.2GB free. Monitor — 228GB total, 194GB used.