# QRS — Session Context

Date: June 7, 2026

Session type: Build session — QRS Milestone 0 and Milestone 1 complete

## Current Build State

Milestone 0: COMPLETE — Clerk installed, schema migrated, seed data in place, app runs

Milestone 1: COMPLETE — Seller onboarding, Clerk auth, dashboard stub, tested on localhost:3000

Next: Milestone 2 — Seller dashboard (Add/Edit/Hero tabs, Settings page)

## Repo State

Repo: JoeFuentes-WebDev/QRS (GitHub, public)

Branch: main

Local path: ~/Work/Sandbox/QRS (or wherever cloned)

Deployed: Not yet — local only

## What Was Built

## Milestone 0 — Foundation

- Clerk installed, ClerkProvider wraps app in layout.tsx

- Middleware protects /dashboard — unauthenticated users redirected to sign-in

- Full QRS Prisma schema migrated — Seller table, sellerId on all tables, quantity on Product

- New Neon database created for QRS (separate from Laura's Pots)

- Seed script creates test seller (slug: test-seller, storeName: Test Shop)

- Seller helpers: getDefaultSeller(), getSellerBySlug(), getCurrentSeller() in src/lib/seller.ts

## Milestone 1 — Seller Onboarding

- / — Minimal QRS marketing landing page (replaced Laura's Pots splash)

- /sign-up — Clerk signup, redirects to /onboarding after registration

- /sign-in — Clerk signin, redirects to /dashboard after login

- /onboarding — Single page (not a wizard), all fields at once: store name, slug, phone, notification preference

- Slug: auto-suggested from store name, editable, uniqueness validated on blur via Server Action

- Notification preference: Email or Telegram + Shippo branch

- Step 4: Server Action creates Seller record with clerkUserId, redirects to /dashboard

- Middleware: no Seller record = redirect to /onboarding, has Seller record = allow /dashboard

- /dashboard — Welcome header with store name, placeholder tabs, shop URL display

- Tested end to end on localhost:3000 — all clean

## Cursor Lessons Learned

- Cursor was creating branches and PRs without approval — added no-commit/no-push rules to .cursorrules

- Cursor was writing files directly to GitHub via API — added no-GitHub-API rule to .cursorrules

- Cursor defaulted to chat mode (passive code output) instead of agent mode — must use Agent/Auto mode

- Cursor presented files one by one for manual copy — added rule: edit local filesystem directly, never present code for manual copying

- Always remind Cursor at session start: no branches, no commits, no pushes, no GitHub API, local files only

## Agentic Docs in Repo Root

- ONBOARDING.md — Milestone 0 prompt (updated with hybrid collaborative approach)

- MILESTONE_01.md — Milestone 1 prompt

- ProductVision.md

- Architecture.md

- Schema.md

- TechnicalDecisions.md

- DesignPrinciples.md

- BuildPlan.md

- .cursorrules — includes no-commit, no-push, no-GitHub-API, no manual file handoff rules

## Next Steps

- Generate MILESTONE_02.md

- Milestone 2: Seller dashboard — functional Add/Edit/Hero tabs, Settings page with Stripe keys and notification config

- After M2: Generate MILESTONE_03.md — public shop /[slug] routing

## Open Questions

- Freemium threshold: how many free orders/month? (TBD — suggested 20)

- QRS brand colors: not yet defined

- Landing page carousel animations: parked — post-build polish

- DALL-E prompts for carousel: written, saved in previous session context

## Key .cursorrules Additions This Session

- Never run git commit without explicit approval

- Never run git push without explicit approval

- Never use the GitHub API to create, edit, or delete files

- All file changes must be made to the local filesystem only

- Always edit files directly on the local filesystem using file editing tools

- Never present code for the user to copy and paste manually

- Never ask the user to create or update files themselves