# QRS — Session Context

Date: June 7, 2026 (morning session)

Session type: Build session — M3 complete, M4 in progress

## Current Build State

Milestone 0: COMPLETE

Milestone 1: COMPLETE

Milestone 2: COMPLETE

Milestone 3: COMPLETE — public shop /[slug], swipe UI, bug fix, skip hint, 404 handling

Milestone 4: IN PROGRESS — checkout and fulfillment. Cursor has implemented, testing blocked on Resend setup.

Next: Complete M4 testing, then M5 (freemium tracking)

## M4 Status — What Cursor Built

- Per-seller Stripe client factory in src/lib/stripe.ts

- POST /api/[slug]/checkout — creates Stripe checkout session using seller keys

- Stripe webhook handler updated — saves order to DB, routes fulfillment

- Email fulfillment via Resend — sends order notification to seller.notificationEmail

- Telegram + Shippo fulfillment — updated for per-seller config

- Fulfillment router in src/lib/fulfillment.ts

- /[slug]/success — order confirmation page

## M4 Testing — Blocked Items

Resend: Need API key from resend.com. Add to .env.local: RESEND_API_KEY and RESEND_FROM_EMAIL=onboarding@resend.dev

Telegram chatId: Not collected during onboarding — gap identified. Set manually in Neon DB console for test seller. Add to onboarding form in follow-up pass.

Test card: 4242 4242 4242 4242, any future expiry, any CVC

Stripe CLI: stripe listen --forward-to localhost:3000/api/webhooks/stripe

## Domain Decision

Domain: get-qrs.com — available, decision to purchase pending

Needed for: seller QR postcards, Resend verified sender (orders@get-qrs.com), Vercel custom domain.

For now: keep using onboarding@resend.dev for dev/testing. Switch to orders@get-qrs.com in production after domain is purchased and DNS verified with Resend.

## LLC Question — Parked

Not needed to build or launch. Can run as sole proprietor initially.

LLC makes sense eventually when: taking payments from sellers (Stripe Connect V3), marketing publicly, scaling.

Decision deferred. Revisit post-MVP validation. Consult a lawyer before deciding.

## Email Architecture Clarified

- FROM address: platform sender (onboarding@resend.dev in dev, orders@get-qrs.com in production)

- TO address: seller.notificationEmail (seller's own email, set during onboarding)

- Resend is the sending service. Seller does not need a Resend account.

- Production sender requires owning get-qrs.com and verifying DNS records with Resend.

## Gap Identified — Telegram Chat ID

telegramChatId is not collected during onboarding. Sellers using Telegram fulfillment need this field set.

Workaround for now: set manually in Neon DB console.

Fix: add telegramChatId field to onboarding form for sellers who choose Telegram + Shippo. Schedule as post-M4 follow-up.

## Next Steps

- Sign up for Resend, get API key, add to .env.local

- Test M4 end-to-end: checkout, order saved to DB, email notification fires

- Purchase get-qrs.com domain

- Generate MILESTONE_05.md (freemium tracking)

- Follow-up: add telegramChatId to onboarding form

- Follow-up: add help tooltip in Settings explaining where to find Stripe webhook secret

## Open Questions

- LLC: sole proprietor vs LLC — revisit post-validation, consult lawyer

- Freemium threshold: how many free orders/month? (TBD — suggested 20)

- QRS brand colors: not yet defined

- Landing page carousel animations: parked — post-build polish