# QRS — Session Context

Date: June 8, 2026 (late night/early morning session)

Session type: Build session — M4 complete, M5 complete, M6 deploy complete

## Current Build State

Milestone 0: COMPLETE

Milestone 1: COMPLETE

Milestone 2: COMPLETE

Milestone 3: COMPLETE

Milestone 4: COMPLETE — checkout, fulfillment, email working

Milestone 5: COMPLETE — freemium tracking, cron job

Milestone 6: COMPLETE — app deployed to Vercel, production DB migrated

Next: Smoke test end-to-end on production URL

## Production URLs

App: qrs-kappa.vercel.app

Example shop: qrs-kappa.vercel.app/[seller-slug]

Dashboard: qrs-kappa.vercel.app/dashboard

Custom domain: my-qrs.co (purchased, DNS added to GoDaddy, not yet connected to Vercel — deferred)

Also purchased: get-qrs.com (can redirect to my-qrs.co later)

## Infrastructure

Vercel project: qrs (joefuentes-webdevs-projects/qrs)

Production DB: qrs-production on Neon — tables migrated

Dev DB: qrs on Neon — separate from production

Repo: JoeFuentes-WebDev/QRS on GitHub

Clerk: Development instance only — production instance requires real domain (my-qrs.co)

Resend: onboarding@resend.dev sender — works for dev, needs real domain for production

## Smoke Test — Pending

Not yet completed. Do this next session:

- Visit qrs-kappa.vercel.app — landing page loads (confirmed)

- Sign up as new seller — onboarding completes, Seller record created in production DB

- Add a product via dashboard — AI tagging works, product saved

- Upload hero image — Cloudinary upload works

- Visit qrs-kappa.vercel.app/[slug] — shop loads, product visible

- Add Stripe test keys in Settings

- Complete test checkout with card 4242 4242 4242 4242

- Verify order in production DB

- Verify email notification received

- Verify monthlyOrderCount incremented in DB

## Domains — Clarification

Custom domains are NOT needed for MVP. qrs-kappa.vercel.app/[slug] works fine for sellers.

Custom domain per seller (e.g. jillscandles.com pointing to QRS) is a V3 feature — seller sets it up themselves.

my-qrs.co and get-qrs.com were purchased prematurely. They will be useful eventually but are not blocking anything now.

Connect my-qrs.co to Vercel when ready to go public. Until then use qrs-kappa.vercel.app.

## Known Issues / Follow-up Items

- Clerk production instance requires real domain (my-qrs.co) — currently on dev instance

- Resend sender needs real domain for production emails — currently using onboarding@resend.dev

- telegramChatId not collected in onboarding — set manually in DB for Telegram sellers

- Settings page needs help tooltip explaining where to find Stripe webhook secret

- vercel.json cron updated to run once daily (Hobby plan limitation)

- Laura's Pots leftover env vars pulled into .env.local by Vercel CLI — can be cleaned up

## Monetization Model — Parked Decision

North star: 500 active sellers, $5K/month, 3-4 year horizon.

Model: 2% per transaction via Stripe Connect. No monthly fees. You earn when sellers earn.

Freemium threshold debate resolved: keep it simple, 2% from sale one. Stripe Connect is V3.

Funding: consider angel/pre-seed after 6-10 active sellers with real transaction volume.

LLC: not needed now, revisit post-validation. Consult lawyer.

## Next Steps

- Rest — it's 2:30am

- Complete smoke test on qrs-kappa.vercel.app

- Connect my-qrs.co to Vercel when ready to go public

- Set up Clerk production instance with my-qrs.co

- Update RESEND_FROM_EMAIL to orders@my-qrs.co after domain verified with Resend

- Add telegramChatId to onboarding form

- Find 2-3 real sellers to test with