# QRS — Master Session Context

Date: June 20, 2026

Use this file to orient a new conversation. Contains full current state of QRS.

## What QRS Is

QRS (my-qrs.co) is a multi-tenant storefront platform for street market sellers, craft fair vendors, and artisan makers. Any seller signs up, gets a shop at my-qrs.co/[slug], uploads products via AI tagging, and sells. Buyers scan a QR postcard, browse a swipe UI, and check out via Stripe. Seller gets notified and ships.

North star: 500 active sellers, $5K/month, 3-4 year horizon. Revenue model: 2% per transaction via Stripe Connect (V3).

## Current Live State

URL: my-qrs.co (live and resolving)

Also: qrs-kappa.vercel.app

Repo: JoeFuentes-WebDev/QRS on GitHub (main branch)

Database: Neon QRS (original) — QRS-Production Neon DB exists but unused

Auth: Clerk production instance active

Email: Resend — still using onboarding@resend.dev (BLOCKER for real sellers)

Payments: Per-seller Stripe keys (seller enters their own in Settings) — high friction

V2 status: COMPLETE — fully multi-tenant, all milestones done

## What Is Working

- Domain my-qrs.co live and resolving

- Clerk production auth — signup, login, session

- Multi-tenant shops at my-qrs.co/[slug]

- AI product tagging via Claude Vision

- Cloudinary image upload with client-side compression (max 1200px, 80% JPEG)

- Email fulfillment via Resend

- Telegram + Shippo fulfillment (per-seller config)

- Stripe checkout (per-seller keys)

- Landing page (basic — not yet polished carousel)

- Dashboard with Add/Edit/Hero tabs and Settings

- Freemium tracking (monthlyOrderCount, cron reset)

## PREFLIGHT Bugs — Fix Before V3

- Logout button missing from dashboard

- /admin route still points to Laura's Pots — redirect to /dashboard (logged in) or /sign-in (not logged in)

- Dashboard may still show hardcoded 'Laura's Pots' — should pull from seller.storeName

- Privacy/Terms pages returning 404 — need placeholder pages

- Full codebase audit: search for all 'Laura', 'laura', 'lauras', 'Laura's Pots' references and replace

- PREFLIGHT.md generated and saved in /mnt/user-data/outputs/QRS_V3/PREFLIGHT.md

## BLOCKERS for Real-World Release

- Resend sender: onboarding@resend.dev can only send to your own email. Real sellers won't get order notifications. Fix: verify my-qrs.co with Resend, update RESEND_FROM_EMAIL to orders@my-qrs.co

- Stripe friction: sellers must manually enter API keys in Settings. V3 replaces this with Stripe Connect OAuth (one-click)

- Landing page: current placeholder is not compelling enough for postcard distribution

## V3 Scope — 7 Milestones + PREFLIGHT

- PREFLIGHT: Bug fixes (logout, /admin redirect, Laura's Pots cleanup, Privacy/Terms)

- M1: Schema migration — remove per-seller Stripe key fields, add Stripe Connect fields, PackagingInventory table, ProductInteraction table

- M2: Stripe Connect OAuth Express — Connect button replaces API key fields

- M3: Checkout with 2% platform fee via Stripe Connect application fee

- M4: Custom domains — Vercel API, middleware hostname routing

- M5: Onboarding fixes + FAQ page + dotell analytics integration

- M6: Final deploy and smoke test

- M7: Packaging Intelligence — AI assigns profiles, Uline [Buy Boxes], kit inventory tracking

## V3 Agentic Docs Location

All files in /mnt/user-data/outputs/QRS_V3/:

- PREFLIGHT.md — bug fix Cursor prompt

- ONBOARDING.md — V3 first Cursor prompt

- ProductVision.md

- Architecture.md — includes Packaging Intelligence, dotell, custom domains

- Schema.md — includes PackagingInventory, ProductInteraction, Connect fields

- TechnicalDecisions.md

- BuildPlan.md — all milestones including FAQ in M5

- .cursorrules

## dotell Integration (V3 M5)

Package: @joefuentes/dotell@1.0.0 — published to npm

Identity model: Model B (Authenticated) — Clerk userId passed to identify()

Postgres events (state changes): seller.signed_up, seller.onboarding_completed, product.published, order.placed, order.accepted, order.declined, stripe.connected

PostHog events (behavioral): product.viewed, product.saved, product.skipped, landing.get_started_clicked, onboarding.step_completed, dashboard.opened

Integration: lib/dotell.ts singleton, instrumentation.ts server init, DotellProvider in layout.tsx, run migrations/001_create_events.sql against Neon DB

## Packaging Intelligence (V3 M7)

Goal: seller never decides which box to use. AI assigns a packaging profile to every product. Kit inventory tracked per seller. [Buy Boxes] opens Uline pre-filled cart when shortfall exists.

- Profiles: MUG_A, MUG_B, BOWL_A, BOWL_B, VASE_A, SCULPTURE_A (platform-defined)

- Coverage logic: shortfall = activeListings - quantityOnHand

- shortfall <= 0: no button

- shortfall > 0 AND < ulineMinimum: greyed button + 'Add X more products to unlock box ordering'

- shortfall >= ulineMinimum: active [Buy Boxes] button

- [Buy Boxes] tap: opens Uline cart, increments quantityOnHand immediately

- YES fulfillment tap: decrements quantityOnHand by 1

- Optional feature: seller can opt out in Settings

## FAQ Page (V3 M5)

Static accordion at /faq. Questions hardcoded as array. V4: DB-driven with admin CRUD.

Initial questions: How much does it cost? How do I get paid? What if I sell out? Do I need a website? How does shipping work? Is it safe for customers to pay? What if someone wants a refund? How long does setup take?

## Landing Page (V3 M5 or standalone)

Brand: Vivid Market — orange #FF6B35, warm cream, bold black.

Current: basic placeholder. Needs: animated carousel (6 slides), compelling copy, PostHog conversion tracking.

Carousel: DALL-E generates scenes (candle maker theme first), video AI animates, embed as autoplay loop muted video.

Postcard distribution plan: hit Japantown, Ferry Building farmers market, flea markets once landing page is polished.

## V4 Scope (Parked)

- DB-driven FAQ with admin CRUD

- Buyer accounts and order history

- Shop customization (bio, social links, description)

- Two-layer AI descriptions: short (collapsed) + long themed (expanded)

- Description themes: minimal/artisan/story-driven/luxury dropdown in settings

- Seller origin story field — AI weaves into all product descriptions

- PostHog full analytics dashboard

- Segment campaigns

- Packaging Intelligence V2: QRS as supplier, automatic kit reorder

## Domains

Primary: my-qrs.co — live, DNS A record 216.198.79.1 in GoDaddy

Redirect: get-qrs.com — purchased, not yet configured

Vercel default: qrs-kappa.vercel.app

## Key Technical Facts

- Stack: Next.js 14 App Router, TypeScript, Tailwind, shadcn/ui, Clerk, Prisma/Neon, Cloudinary, Anthropic SDK, Stripe, Resend, Shippo, Telegram Bot API, Vercel

- Cloudinary: upload-time compression via Canvas API (client-side, max 1200px, 80% JPEG)

- Shippo: seller shows label barcode on phone at USPS — no printing needed

- Cron: resets monthlyOrderCount on 1st of each month — CRON_SECRET protected

- Per-seller Stripe keys stored in DB (V2) — replaced by Connect in V3

- No per-seller Telegram/Shippo keys in env vars — all in Seller DB record

## Immediate Next Steps (New Conversation)

- Run PREFLIGHT.md in Cursor — fix all 5 bugs before V3

- Fix Resend domain (verify my-qrs.co, update RESEND_FROM_EMAIL) — biggest real-world blocker

- Polish landing page — needed before postcard distribution

- Start V3 M1 once PREFLIGHT complete

- Postcard distribution: Japantown, Ferry Building, flea markets — after landing page ready