# QRS Production Launch — Session Context

June 13, 2026 (afternoon/evening session)

# What Was Completed

## M0 — Clerk Production

Swapped Clerk dev keys to production keys in Vercel env vars (NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY and CLERK_SECRET_KEY). Added 5 Clerk DNS CNAME records to GoDaddy for my-qrs.co: clerk, accounts, clkmail, clk._domainkey, clk2._domainkey — all pointing to mail.n4c0fqw0fldy.clerk.services. Domain verified in Clerk dashboard. Sellers can now sign up on my-qrs.co without dev mode rate limits.

## Image Upload Fix — Client-Side Compression

Added compressImage() utility function to add-tab.tsx. Uses Canvas API to resize images to max 1200px and compress to 80% JPEG quality before upload. No new libraries. handleFiles() made async, compresses all files in parallel via Promise.all before creating DraftItems. Result: 9MB phone photo compressed to 271KB (97% reduction). Eliminates Vercel 4.5MB payload limit issue without needing next.config.js changes. next.config.js bodySizeLimit change was reverted — not needed.

## Anthropic Model String Updated

Updated deprecated model string claude-opus-4-20250514 to claude-opus-4-6 in src/lib/ai-analysis.ts. Previous string was hitting end-of-life June 15, 2026.

## ANTHROPIC_API_KEY Added to Vercel

Was missing from Vercel production env vars. Added with Production and Preview scope.

## Smoke Test — First Real Seller

Signed up as Dad'sJeans (fuentes.pop@gmail.com) on my-qrs.co. Seller record created in Neon QRS DB with clerkUserId user_3F6TreSk5LGPXtTflobo0f912ta. Product upload and save working after compression fix. End-to-end flow confirmed.

# Issues Encountered & Resolutions

## Blank screen on sign-up after Clerk key swap

Cause: Clerk production requires DNS records for the domain. Resolution: Added 5 CNAME records to GoDaddy.

## Images not displaying after upload

Red herring chase: Checked next.config.js remotePatterns, CLOUDINARY_CLOUD_NAME, DATABASE_URL, two Neon databases (QRS vs QRS-Production). Root cause was actually Vercel 4.5MB payload limit — large images were failing silently after the bodySizeLimit config change interfered. Fix: client-side compression, reverted next.config.js change.

## Two Neon databases — QRS and QRS-Production

QRS-Production was created 6 days ago for unknown reason. Vercel DATABASE_URL points to QRS (original). QRS-Production is unused. Decision: keep using QRS, ignore QRS-Production for now.

## No logout button in dashboard

Gap identified during testing. Not fixed this session. Add to backlog.

# Current State

my-qrs.co is live on production. Clerk production verified. Image upload working with compression. First seller signed up and tested. DB writing correctly.

# Outstanding Items

1. No logout button in dashboard — add to settings or nav

2. Store URL in dashboard shows qrs.app/slug instead of my-qrs.co/slug — check NEXT_PUBLIC_APP_URL

3. Resend custom domain (orders@my-qrs.co) — $20/mo, deferred until revenue

4. PostHog — not wired yet

5. Privacy and Terms pages — 404

6. V3 M1 — Schema migration (Stripe Connect fields)

7. V3 M2 — Stripe Connect Express

8. Seller analytics dashboard — paid feature, not started

9. QRS-Production Neon database — unused, decide whether to delete or use

# Next Steps

1. Add logout button to dashboard

2. Fix NEXT_PUBLIC_APP_URL in Vercel to https://my-qrs.co

3. Start V3 M1 — schema migration

4. Sign up a real seller (not Joe) to test the full onboarding flow