# QRS V3 Rescope + V4 Formalization

June 13, 2026

# V3 — Revised Scope (Lean, Revenue-Focused)

Priority: Stripe Connect first. Get revenue flowing before anything else.

## M1 — Schema Migration

Add Stripe Connect fields to Seller model only. Drop PackagingInventory and ProductInteraction from V3 scope — moved to V4.

## M2 — Stripe Connect OAuth Express

Replace per-seller Stripe API key entry with Stripe Connect Express OAuth flow. 'Connect with Stripe' button in onboarding. Seller connects bank account in 2 minutes. No API keys required. QRS platform account receives fees automatically.

## M3 — Checkout with Platform Fee

Update checkout route to use Stripe Connect. Platform fee deducted automatically on every transaction. Fee rate configurable in code. Seller gets their cut, QRS takes platform fee. Replaces current per-seller Stripe keys checkout.

## M4 — Onboarding Fixes

Add telegramChatId field to onboarding form for Telegram fulfillment sellers. Replace Stripe API key fields with Connect button. Clean up onboarding flow for new seller experience.

## M5 — Analytics

Seller dashboard: store performance, top products, scan-to-sale conversion, revenue over time. Platform health view for operator (Joe). Confirmed as a PAID feature — not free tier. Build gate mechanism.

## M6 — Deploy + Smoke Test

Full end-to-end test on my-qrs.co. Sign up as new seller via Connect flow, add products, take a real payment, confirm fee split, confirm fulfillment notification fires.

# V4 — Deferred Scope

Everything below is explicitly deferred from V3. Do not build until V3 M6 is complete.

## Custom Domains

Vercel API integration, middleware routing, seller custom domain setup. e.g. shop.lauraspots.com pointing to QRS storefront.

## Packaging Intelligence

Packaging profiles per product type, Uline integration, coverage logic. Originally V3 M7.

## Buyer Experience

Buyer accounts, order history, saved stores. Currently buyers check out as guests with no account.

## Shop Customization

Seller bio, social links, store description, brand color. Currently stores are minimal.

## PostHog

Marketing funnel tracking (landing page conversion) and product event tracking (seller store performance). Wire both layers simultaneously.

## Segment Campaigns

UTM-driven hero video swap per seller persona (candle maker, jewelry, food truck). Landing page infrastructure already supports it. Assets not yet generated for all personas.

## Paid Analytics Tier Gating

Analytics dashboard confirmed as paid feature. Build paywall/upgrade flow. Free tier: store + QR + orders + Telegram. Paid tier: analytics dashboard.

# Stripe Connect — Why It Matters

Without Stripe Connect: sellers enter their own Stripe API keys, money goes direct to seller, QRS collects nothing, no revenue model.

With Stripe Connect Express: QRS has one platform Stripe account. Sellers connect via OAuth (bank account only, 2 min). Stripe splits payment automatically. QRS collects platform fee on every transaction. Seller onboarding is dramatically simpler.

# Next Steps

1. Start V3 M1 — schema migration for Stripe Connect fields

2. Fix NEXT_PUBLIC_APP_URL in Vercel to https://my-qrs.co (store URL shows qrs.app/slug incorrectly)

3. Add logout button to dashboard

4. Sign up a real non-Joe seller to test full onboarding flow